UPDRS Predictor

Parkinson's Disease Assessment Tool

Project Initiation Document — Version 1

Binary Classification: Healthy vs Parkinson's Disease

| Module | Discipline-Specific AI Project |
| --- | --- |
| Institution | University of Bradford |
| Level | FHEQ Level 5 (Year 2, BSc Applied AI) |
| Client | Dr Ramzi Jaber, University of Bradford |
| Module Sponsor | Prof. Kulvinder Panesar, University of Bradford |
| Document Version | V1.0 |
| Date | October 2025 |
| Status | Final |

Group Members:  Ebuka  |  Ryan  |  Avyandra  |  Elvis

# Supporting Documents

The following documents support and evidence this PID. They should be read alongside this document and are included in the /docs folder of the project repository.

| Document | Description | Status |
| --- | --- | --- |
| Project Charter V1 | Defines project name, goal, scope, milestones, team, risks, and success criteria for the binary classification system | Complete — see Project_Charter_V1.pdf |
| Quality Assurance Plan V1 | Defines working procedures, communication protocols, review process, risk management, and deliverable standards for V1 | Complete — see QA_Plan_V1.pdf |
| Jira Sprint Board | Sprint-by-sprint task tracking, backlog, and progress evidence across all V1 development sprints | Accessible via Jira project board |
| GitHub Repository | All code, notebooks, and version history for preprocessing, feature extraction, model training, and Streamlit app | github.com/tshallycodes/updrs-predictor |

# 1. Executive Summary

This document initiates Version 1 of the UPDRS Predictor — a machine learning system that analyses finger tapping amplitude signals to detect the presence or absence of Parkinson's Disease. This version establishes a working baseline through binary classification, providing the foundation from which a more clinically meaningful severity assessment system (V2) will be developed.

The system addresses the subjectivity of traditional UPDRS-based clinical assessments by providing a data-driven, objective alternative derived from quantifiable signal features. Version 1 demonstrates that automated classification is feasible before tackling the more complex multi-class problem.

# 2. Problem Context and Research Statement

## 2.1 Background

Parkinson's Disease (PD) is a progressive neurological disorder characterised by motor symptoms including bradykinesia, tremors, rigidity, and amplitude decrement. In clinical practice, severity is assessed using the Unified Parkinson's Disease Rating Scale (UPDRS), scoring patients from 0 (normal) to 4 (severe impairment).

The finger tapping test (UPDRS item 3.4) is a standardised motor assessment evaluating speed, rhythm, amplitude, and pauses — all measurably affected by PD. However, UPDRS scoring is inherently subjective, introducing inter-rater variability that reduces consistency across clinical settings.

## 2.2 Research Statement

Can machine learning models trained on quantitative features extracted from finger tapping amplitude signals reliably distinguish healthy individuals from Parkinson's Disease patients — providing a more objective and reproducible binary screening tool?

# 3. Aims and Objectives

## 3.1 Project Aim

To develop and evaluate a binary machine learning classifier that distinguishes healthy from Parkinson's Disease patients using engineered features from finger tapping amplitude signals.

## 3.2 Objectives

- Load and preprocess finger tapping amplitude and time signals from ~130 patients

- Standardise signal length to 1800 samples using edge-based padding

- Apply Savitzky-Golay smoothing to reduce noise while preserving peak structure

- Extract clinically relevant features capturing tap speed, amplitude, rhythm, and pauses

- Encode UPDRS labels as binary: 0–2 = Healthy (0), 3–4 = Parkinson's (1)

- Train and compare SVC, SVR, Random Forest, and PyTorch MLP models

- Model left and right hand data independently to respect motor asymmetry

- Evaluate models using accuracy, F1-score, and confusion matrices

- Deploy findings via a Streamlit application prototype

# 4. Project Scope

## 4.1 In Scope

- Binary classification: Healthy (UPDRS 0–2) vs Parkinson's Disease (UPDRS 3–4)

- Amplitude and time signal preprocessing pipeline

- Feature extraction from processed signals

- Four ML models trained and evaluated per hand

- Streamlit prototype for demonstration

- Full project documentation

## 4.2 Out of Scope

- Severity grading beyond presence/absence detection — this is addressed in V2

- Real-time signal acquisition hardware

- Clinical deployment or regulatory validation

- Fusion of left and right hand predictions

- Assessment of Parkinson's symptoms beyond finger tapping

# 5. Stakeholders

| Stakeholder | Role | Interest / Expectation |
| --- | --- | --- |
| Dr Ramzi Jaber | Project Client | Provided the dataset; expects a functioning AI prototype demonstrating binary classification of Parkinson's presence with measurable accuracy |
| Prof. Kulvinder Panesar | Module Sponsor / Supervisor | Ensures academic rigour, correct Agile methodology, and appropriate AI techniques |
| Clinicians / NHS | End-User (Future) | Would benefit from an objective, reproducible screening tool to supplement clinical assessment |
| Project Team | Developers | Responsible for all design, development, testing, documentation, and presentation |

# 6. Problem Formulation — V1 Binary Classification

Version 1 frames the task as a binary classification problem. UPDRS scores are consolidated into two classes:

| UPDRS Score | Class Label | Interpretation |
| --- | --- | --- |
| 0 – 2 | Healthy (0) | Normal to mild — no significant Parkinson's indicators |
| 3 – 4 | Parkinson's (1) | Moderate to severe — clinically significant motor impairment |

This formulation was chosen to establish a working baseline before tackling the more complex multi-class problem in V2. Binary classification reduces model complexity, requires fewer assumptions about class separability, and aligns with a practical screening use case.

Limitation acknowledged: binary consolidation loses granularity. Treating all Parkinson's patients as a single group regardless of severity reduces clinical interpretability. This is the primary motivation for developing V2.

# 7. Dataset

| Source | Private dataset provided by Dr Ramzi Jaber, University of Bradford |
| --- | --- |
| Subjects | ~130 patients (healthy controls and Parkinson's patients) |
| Signal Type | Amplitude (finger movement magnitude) + Time (timestamps) |
| Hands | Left and right hand recorded independently |
| Label | UPDRS score (0–4) per patient per hand |
| File Format | Plain text files — Amplitude.txt and Time.txt per patient |
| Availability | Private — not included in the repository |

# 8. Technical Approach

## 8.1 Preprocessing

- Signals standardised to 1800 samples using edge-based padding (last value repeated)

- Time signals padded with constant value (30.0)

- Savitzky-Golay filter applied (window=7, polynomial order=2) for noise reduction

- Patients with missing amplitude or time files excluded

## 8.2 Feature Extraction

The following features are extracted from each processed signal:

| Feature | Clinical Relevance |
| --- | --- |
| num_taps | Total tap count — reduced in bradykinesia |
| mean_peak_amp | Average tap amplitude — lower in PD patients |
| std_peak_amp | Amplitude variability — higher in PD |
| amp_decrement | Progressive amplitude reduction — hallmark of PD |
| mean_iti | Average inter-tap interval — longer = slower movement |
| std_iti | Timing variability — irregular in PD |
| cv_iti | Coefficient of variation of ITI — captures rhythm consistency |
| num_long_pauses | Motor hesitation event count |
| prop_long_pauses | Proportion of tapping time spent paused |

## 8.3 Models

- Support Vector Classifier (SVC)

- Support Vector Regressor (SVR) — adapted for classification

- Random Forest Classifier

- PyTorch MLP (fully connected neural network)

All models trained separately on left and right hand data. 80/20 train-test split. StandardScaler applied before training.

# 9. Project Management

| Methodology | Agile Scrum — two-week sprints, rotating ScrumMaster |
| --- | --- |
| Sprint Tracking | Jira — backlog, sprint planning, progress monitoring |
| Version Control | GitHub — github.com/tshallycodes/updrs-predictor |
| Communication | WhatsApp (daily), Microsoft Teams (supervisor meetings) |
| Documentation | Google Drive + GitHub /docs folder |
| Development | Python, Scikit-learn, PyTorch, SciPy, Streamlit, Google Colab |

| Team Member | Role |
| --- | --- |
| Ebuka | Project Manager — sprint coordination, risk monitoring, overall quality |
| Ryan | Preprocessing pipeline, documentation, literature review |
| Avyandra | Feature extraction, model evaluation, metrics reporting |
| Elvis | Model development (RF, PyTorch), Streamlit application |

# 10. Risk Summary

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Small dataset limits model generalisation | High | High | Use simpler ML models; report F1 alongside accuracy; acknowledge in evaluation |
| Class imbalance in binary split | Medium | Medium | Use weighted F1; report per-class precision and recall |
| Overfitting (PyTorch MLP) | Medium | High | Compare against simpler baselines; apply StandardScaler |
| Dataset not publicly available | Confirmed | Low | Excluded from repo; noted clearly in README and documentation |
| Team absence or delays | Low | Medium | Rotating ScrumMaster; distributed task ownership; Jira tracking |

# 11. Constraints and Limitations

- Dataset size (~130 samples) limits statistical reliability and deep learning applicability

- Binary consolidation of UPDRS scores loses clinical granularity — treated as a known trade-off for V1

- No real-time signal acquisition — system operates on pre-recorded data only

- Single 80/20 train-test split — no cross-validation in this version

- System is a research prototype, not clinically validated

# 12. Ethical Considerations

- Data Privacy: Dataset is private clinical data, not distributed publicly, stored securely

- Responsible AI: System limitations are transparently documented

- Clinical Safety: Tool is a research prototype — outputs not for clinical use without validation

- GDPR: No personally identifiable information stored or processed

# 13. Success Criteria

| Criterion | Target |
| --- | --- |
| Binary classification accuracy | Measurable accuracy distinguishing Healthy from PD patients |
| Model comparison | All four models trained, evaluated, and compared per hand |
| Feature extraction | 9 clinically grounded features extracted from all patient signals |
| Streamlit prototype | Working demo accepting signal input and returning binary prediction |
| Documentation | All supporting docs complete and accessible in /docs folder |