AI and Signal Processing Techniques for

Parkinson's Finger-Tapping Assessment

Quality Assurance Plan — Version 2.0

Discipline Specific AI Project  |  University of Bradford

| Document Version | V2.0 — Updated for Multi-class Severity Classification (Mild / Moderate / Severe) |
| --- | --- |
| Project | DSP-D25 — AI and Signal Processing for Parkinson's Finger Tapping |
| Project Manager | Ebuka |
| Team Members | Ryan, Avyandra, Elvis |
| Client | Dr Ramzi Jaber, University of Bradford |
| Sponsor | Prof. Kulvinder Panesar, University of Bradford |
| Date | March 2026 |
| Status | Final |

# 1. Purpose of This Document

This Quality Assurance Plan (QAP) defines how the DSP-D25 project team will manage quality across all activities related to:

- Preprocessing finger tapping amplitude and time signals from Parkinson's patients

- Extracting clinically meaningful movement features using signal processing techniques

- Building and evaluating machine learning models to classify symptom severity across three UPDRS-aligned categories: Mild, Moderate, and Severe

- Delivering a functional Streamlit prototype for clinical demonstration

Version 2 represents a significant reformulation from the original binary classification task (Healthy vs Parkinson's) to a multi-class severity assessment task. This QAP has been updated to reflect the revised success criteria, evaluation strategy, and testing requirements associated with this change.

This QAP sets out:

- Working procedures and communication protocols

- Documentation and data control practices

- Review, testing, and sign-off processes specific to V2

- Risk management and reporting routines

The goal is to ensure that the project achieves its V2 success criteria:

- Weighted F1-score ≥ 0.65 across at least two models (realistic for ~130-sample dataset)

- 9 clinically relevant features extracted per hand, covering bradykinesia, amplitude decrement, and motor variability

- All 4 models (SVC, SVR, Random Forest, PyTorch MLP) trained and evaluated independently for left and right hand

- Functional Streamlit app accepting file upload and returning severity prediction with confidence score

This is an internal document for the project team, module staff, and client supervisor. It does not override university policies or ethical requirements.

# 2. Project Management

## 2.1 Management Structure

- Project Manager: Ebuka — coordinates overall work, ensures milestones are met, oversees quality checks and risk monitoring

- Team Members: Ryan (preprocessing, documentation), Avyandra (feature extraction, evaluation), Elvis (model development, Streamlit app)

- Client / Domain Stakeholder: Dr Ramzi Jaber — provides clinical and domain guidance; provided the dataset

- Project Sponsor / Module Leader: Prof. Kulvinder Panesar — approves the project charter and overall direction

Each team member has specific technical responsibilities but quality ownership is shared. The ScrumMaster role rotates each sprint to ensure all members develop project management experience.

## 2.2 Decision-Making, Rules, and Rights

- Technical and design decisions are discussed in weekly meetings

- If the team cannot agree, the Project Manager makes the final call after consulting the client or supervisor

- Any decision that changes the system architecture, dataset usage, label encoding, or evaluation protocol must be recorded in the shared Google Drive and noted in the next sprint plan

- Simple majority (3 of 4 members) is used if formal voting is needed

Note: The shift from binary (V1) to multi-class severity (V2) was formally agreed following supervisor feedback and is documented in the updated Project Charter V2.

# 3. Communication Protocols

## 3.1 Face-to-Face Meetings

- At least one in-person meeting per week, after labs or lectures

- Agenda: progress review, blockers and risks, next sprint tasks

- One team member (rotating) notes decisions and action items and uploads them to shared Google Drive

## 3.2 Online Meetings

- Tools: Microsoft Teams or WhatsApp call

- Used when face-to-face meetings are not possible or before key deadlines

- Quick check-ins for debugging, integration, or urgent issues

## 3.3 Messaging

- Primary channel: WhatsApp group chat for rapid coordination and daily updates

- Secondary: University email for anything involving supervisors or formal documents

- Any decision affecting project scope, dataset, label structure, or evaluation must be summarised in writing (email or shared doc) so it is traceable

## 3.4 Collaborative Tools

| Tool | Purpose |
| --- | --- |
| GitHub (tshallycodes/updrs-predictor) | Central repository for all code, notebooks, and configuration files. Feature branches merged to main after peer review. |
| Google Drive | Storage for documents, meeting notes, sprint logs, diagrams, and presentation files |
| Jira | Sprint planning, backlog management, task tracking and progress monitoring across all sprints |
| Google Colab | Shared environment for model training — ensures consistent results across different team laptops |
| WhatsApp | Daily coordination, quick decisions, debugging support |
| Microsoft Teams | Supervisor and client meetings, formal progress updates |

# 4. Documentation and Data Control

## 4.1 Data Management and Confidentiality

- Dataset: Private Parkinson's patient dataset provided by Dr Ramzi Jaber under ethical clearance — no raw data is shared outside authorised environments

- Data is stored only on secure university drives or password-protected personal machines

- No dataset files are to be uploaded to public GitHub repositories — the repo includes only code and documentation

- All team members must respect the ethical and confidentiality rules agreed with the client and university

## 4.2 File Naming and Versioning

Documents follow this naming convention:

DSP-D25_<DocumentType>_<ShortTitle>_vX.Y.docx

Example: DSP-D25_QAPlan_v2.0.docx

Code and notebooks follow a consistent GitHub repository structure:

- preprocessing/ — signal loading, padding, smoothing, feature extraction

- models/ — model definitions and training scripts (SVC, SVR, RF, PyTorch MLP)

- app/ — Streamlit application

- outputs/ — generated CSVs (left.csv, right.csv with extracted features)

- docs/ — all project documentation

All documents must include: clear title, version number, author(s), and date.

## 4.3 Revision and Review Process

| Version | Meaning |
| --- | --- |
| v0.x | Draft — first created, under internal review |
| v1.0 | Initial final — after internal review and edits |
| v1.x | Minor updates — small corrections or additions |
| v2.0 | Major rework — significant restructuring (e.g. V1 → V2 reformulation) |

Changes are tracked in a short History table at the front of key documents (project charter, QA plan, main report, presentation).

# 5. Review Process

## 5.1 V2-Specific Quality Checkpoints

| Checkpoint | Quality Criteria | Responsible |
| --- | --- | --- |
| Label restructuring (UPDRS 0–1/2–3/4) | Correct encoding verified against raw UPDRS scores. Left and right hand labels checked independently. | Avyandra |
| Preprocessing pipeline (padding + smoothing) | Mean-based padding confirmed. Savitzky-Golay filter applied (window=7, poly=2). Signal length = 1800 for all samples. | Ryan |
| Feature extraction (9 features) | All 9 features present in left.csv and right.csv. Clinical mapping verified (e.g. amp_decrement = bradykinesia indicator). | Avyandra |
| Model training (all 4 models, both hands) | SVC, SVR, RF, PyTorch MLP trained with 80/20 split, random_state=42, StandardScaler applied. | Elvis + Ebuka |
| Model evaluation | Accuracy, weighted F1, per-class precision/recall and confusion matrix produced for each model and each hand. | Avyandra |
| Streamlit app | File upload accepted, invalid inputs rejected, prediction returned with severity label and confidence score. | Elvis |
| Pre-presentation review | Full pipeline runs end-to-end. Slides and demo rehearsed at least once before April 6th. | All |

## 5.2 Process for Deliverables

1. Drafting — one team member creates the initial version

2. Peer Review — at least one other team member reviews the work (code or document) and adds comments

3. Revision — author addresses comments and updates the version number

4. Sign-off — Project Manager checks that it meets the agreed standard

5. Storage — final version stored in GitHub/Drive under correct folder and naming convention

Nothing goes into the final presentation or report without at least one peer review.

# 6. Reporting and Monitoring

## 6.1 Internal Progress Reporting

- Weekly updates covering: what was done, what is blocked, what is planned next

- Sprint summaries at the end of each 2–3-week sprint documenting: features implemented, models tested, performance vs targets, blockers encountered

- Sprint summaries stored in the shared Google Drive Progress Log and referenced in Jira sprint reviews

## 6.2 Supervisor / Client Updates

- Scheduled lab and supervision slots used to demo current progress and seek feedback from Dr Ramzi Jaber and module staff

- Any major change suggested by supervisors noted in writing and reflected in the next sprint plan

- The shift from V1 binary to V2 multi-class was one such change — formally agreed and documented in the updated Project Charter

# 7. Risk Management

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Small dataset (~130 samples) limits generalisation and deep learning performance | High | High | Prioritise SVC and RF; use weighted F1 not accuracy; acknowledge clearly in evaluation and report |
| Class imbalance — Severe cases (UPDRS 4) absent from test split | High | High | Report per-class precision/recall; do not claim model can predict severe cases; note in limitations |
| Overfitting — PyTorch MLP trained for 1000 epochs on small dataset | Medium | High | Use StandardScaler; compare against simpler baselines; treat MLP results as secondary |
| Technical challenges implementing signal processing pipeline | Medium | High | Break tasks into subtasks; use established libraries (SciPy, sklearn); pair programming; ask supervisor early |
| Time constraints — fixed April 6th presentation deadline | Medium | High | Realistic sprint planning in Jira; assign clear task owners; prioritise core pipeline before extras |
| Inconsistent environments across laptops | Medium | Medium | Use shared requirements.txt; document Python versions; use Google Colab for heavy training |
| Streamlit app failure during live demo | Low | High | Test thoroughly before presentation; prepare static screenshots as fallback |

# 8. Publication, Dissemination and Ethics

This is a student research project. Dissemination is limited to the university context:

- Any external presentation (poster, LinkedIn post, blog) must be agreed by the team, respect data confidentiality, and acknowledge the University of Bradford and supervisors

- No confidential dataset details or patient identifiers are to be shared publicly under any circumstances

- Project code may be shared on GitHub only if the dataset itself is excluded, all sensitive information is removed, and supervisors confirm they are comfortable with public access

Ethical principles applied throughout the project:

- Data Privacy: Dataset handled as private clinical data; not distributed publicly; stored securely

- Bias and Fairness: Class imbalance and its impact on model predictions is explicitly documented and communicated

- Responsible AI: The system's limitations are transparently reported to prevent misuse or overreliance in any clinical context

- GDPR: No personally identifiable information is stored or processed within the system

# 9. Deliverables and Quality Standards

| Deliverable | Quality Standard | Status |
| --- | --- | --- |
| Project Charter V2 | Updated scope, success criteria, team, and risk register for multiclass task. Peer reviewed. | Complete |
| QA Plan V2 (this document) | Reflects V2 task, updated checkpoints, revised success metrics. Peer reviewed. | Complete |
| Signal preprocessing pipeline | Mean-based padding, Savitzky-Golay smoothing, signal length = 1800. Reproducible with fixed seed. | Complete |
| Feature extraction (left.csv, right.csv) | 9 features present. Clinical mapping documented. Checked by at least one reviewer. | Complete |
| V1 Binary classifier (4 models, both hands) | SVC, SVR, RF, MLP trained. Accuracy and F1 reported per model per hand. | Complete |
| V2 Multi-class classifier (4 models, both hands) | Mild/Moderate/Severe labels. Weighted F1, confusion matrices reported. Best models identified. | Complete |
| Streamlit application | File upload functional. Invalid inputs rejected. Severity + confidence output displayed. | Complete |
| Documentation (PID, Risk Register, Sprint Reviews, README) | All docs in docs/ folder on GitHub. README includes setup, usage, dataset info, results. | Complete |
| Final presentation and live demo | 15-minute group demo covering V1 and V2. Rehearsed before April 6th. | In Progress |

Quality standard for all deliverables: technically sound and reproducible; clearly structured and explained; aligned with V2 project aims; checked by at least one team member before being treated as final.