| Sprint No. | Start | End | Scrum Master | Daily Stand-up 1 | Daily Stand-up 2Date: | Daily Stand-up 3 | Daily Stand-up 4 | Sprint Review |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 27/10/25 | 28/11/25 | Ryan | Date: 03/11/25 1. What was done yesterday? Team contract finalised and project initiation tasks completed. 2. What will be done today? Project planning activities including WBS, risk plan and communication plan. 3. Is there any impediment? No major impediments reported. | Date: 10/11/25 1. What was done yesterday? Cost benefit analysis and project plan documentation drafted. 2. What will be done today? GitHub and Jira setup and environment configuration. 3. Is there any impediment? None — tasks progressing as planned. | Date: 17/11/25 1. What was done yesterday? Final refinements to project plan and schedule. 2. What will be done today? Develop project plan, schedule and Gantt chart. 3. Is there any impediment? No impediments. | Date: 24/11/25 1. What was done yesterday? Gantt chart completed and project artefacts reviewed. 2. What will be done today? Prepare Sprint 1 review and confirm all deliverables are submitted. 3. Is there any impediment? No impediments — sprint closing smoothly. | 1. What was accomplished in this sprint? All planned Sprint 1 tasks completed, from Team Contract to Develop Project Plan, Schedule and Gantt Chart. 2. What wasn’t accomplished? None. 3. What sprint is the unaccomplished being pushed to? No tasks pushed forward. 4. Is there any impediment? Sprint ran smoothly and was relatively easy to manage. |
| 2 | 1/12/25 | 16/01/26 | Elvis | Date: 05/12/25 1. What was done yesterday? Creation of research and design mind maps and initial client understanding. 2. What will be done today? Conduct ML research and experiments planning. 3. Is there any impediment? Minor coordination delays, but manageable. | Date: 15/12/25 1. What was done yesterday? Research on AI, signal processing and finger tapping signals completed. 2. What will be done today? Parkinson’s mechanism design and ML experiments planning. 3. Is there any impediment? Slight time pressure on research-heavy tasks. | Date: 07/01/26 1. What was done yesterday? Refinement of research outputs and initial pipeline ideas. 2. What will be done today? Design ML signal processing pipeline. 3. Is there any impediment? Some tasks exceeded planned deadlines but remained under control. | Date: 14/01/26 1. What was done yesterday? Signal processing pipeline design completed and reviewed by the team. 2. What will be done today? Finalise research artefacts and prepare Sprint 2 review. 3. Is there any impediment? No major impediments — sprint on track for closure. | 1. What was accomplished in this sprint? All Sprint 2 tasks completed, from Create Research and Design Mind Maps to Design ML Signal Processing Pipeline. 2. What wasn’t accomplished? None. 3. What sprint is the unaccomplished being pushed to? No tasks spilled over, despite a few deadline overruns. 4. Is there any impediment? Sprint was slightly more challenging due to task complexity and tighter timelines. |
| 3 | 19/01/26 | 27/02/26 | Avy | Date: 26/01/26 1. What was done yesterday? Data preprocessing pipeline set up — signal length standardisation, Savitzky-Golay smoothing and feature extraction implemented for both left and right hand signals. 2. What will be done today? Begin training the V1 binary classification model (SVM). Validate feature extraction output against expected signal characteristics. 3. Is there any impediment? No impediments — development environment stable and dataset loading working correctly. | Date: 09/02/26 1. What was done yesterday? V1 binary SVM model trained and evaluated for both left and right hand signals. Results showed reasonable separation between Healthy and Parkinson’s classes. 2. What will be done today? Run full V1 evaluation — generate confusion matrices, classification reports and review key metrics. Begin documenting V1 technical findings. 3. Is there any impediment? No major blockers. Some variation in performance between left and right hand models noted, consistent with known Parkinson’s motor asymmetry. | Date: 17/02/26 1. What was done yesterday? V1 evaluation completed and documented. Feedback session held with supervisor — advised shifting from binary classification to multiclass severity prediction using UPDRS groupings. 2. What will be done today? Begin scoping V2: restructure labels (UPDRS 0–1 = Mild, 2–3 = Moderate, 4 = Severe) and adapt preprocessing pipeline accordingly. 3. Is there any impediment? The label restructuring surfaces a class imbalance concern — Severe (UPDRS 4) samples are very limited. This will need to be acknowledged in V2 design. | Date: 24/02/26 1. What was done yesterday? V2 label restructuring completed. Initial data exploration for multiclass distribution done — significant imbalance in the Severe class confirmed. 2. What will be done today? Set up V2 training pipeline and begin initial model experiments. Plan expanded model set: SVC, SVR, Random Forest and PyTorch MLP. 3. Is there any impediment? Class imbalance in the Severe category remains a key risk. Will proceed with current dataset and document this as a known limitation. | 1. What was accomplished in this sprint? V1 binary classification model (SVM) fully developed, trained, evaluated and documented for both left and right hand signals. Supervisor feedback incorporated — V2 multiclass formulation scoped and label restructuring completed by end of sprint. 2. What wasn’t accomplished? Full V2 model training not yet completed — initial scoping and setup only. 3. What sprint is the unaccomplished being pushed to? V2 model development and evaluation carried into Sprint 4. 4. Is there any impediment? Sprint was development-heavy. The mid-sprint pivot to multiclass added scope but was managed without significant disruption. |
| 4 | 2/03/26 | 6/04/26 | Ebuka | Date: 09/03/26 1. What was done yesterday? V2 preprocessing pipeline finalised — mean-based signal padding adopted to reduce distortion. Left and right hand datasets structured and processed independently to respect Parkinson’s asymmetry. 2. What will be done today? Begin training all four V2 models — SVC, SVR, Random Forest and PyTorch MLP — on left hand data first. 3. Is there any impediment? No environment issues. Class imbalance in the Severe group will be monitored closely during evaluation. | Date: 16/03/26 1. What was done yesterday? SVC, SVR and Random Forest models trained and evaluated for both hands. PyTorch MLP training underway. Early results confirm that no model is predicting the Severe class due to near-zero representation in the dataset. 2. What will be done today? Complete PyTorch MLP training. Run full evaluation across all four models — confusion matrices and per-class precision, recall and F1 scores for both hands. 3. Is there any impediment? The Severe class has zero support in the test split for most model configurations. This is a dataset limitation and will be clearly documented rather than treated as a model failure. | Date: 23/03/26 1. What was done yesterday? All four V2 models evaluated for both hands. Models perform reasonably on Mild and Moderate classes. PyTorch MLP showed accuracy fluctuations during training, which were addressed through learning rate and epoch tuning. 2. What will be done today? Compile final model comparison across SVC, SVR, Random Forest and PyTorch MLP. Begin writing V2 technical documentation and preparing the final presentation covering both V1 and V2. 3. Is there any impediment? No new blockers. Severe class imbalance will be clearly framed as a methodological limitation in both the documentation and presentation. | Date: 31/03/26 1. What was done yesterday? Final presentation drafted covering V1 (binary classification — Healthy vs Parkinson’s) and V2 (multiclass severity — Mild, Moderate, Severe). V2 documentation near complete. 2. What will be done today? Review and rehearse presentation. Complete remaining documentation and conduct project closure tasks. 3. Is there any impediment? No impediments — sprint on track for delivery by 6 April. | 1. What was accomplished in this sprint? V2 multiclass severity prediction system fully developed, trained and evaluated across all four models (SVC, SVR, Random Forest, PyTorch MLP) for both left and right hand signals independently. Final presentation prepared covering both V1 and V2. Project documentation completed. 2. What wasn’t accomplished? Severe class predictions absent across all models due to insufficient Severe-class samples in the dataset — documented as a known limitation. 3. What sprint is the unaccomplished being pushed to? No tasks pushed forward — project at closure. 4. Is there any impediment? Sprint was the most technically demanding. Class imbalance challenges and PyTorch MLP tuning required additional attention, but all planned outputs were delivered successfully. |

Note on Sprint and Stand-up Structure: Due to the nature of this being a university project, the team worked on a part-time basis, typically contributing two to three days per week around other academic commitments. Sprint durations were therefore structured over approximately four to five weeks. The four stand-up entries per sprint documented in this log represent selected snapshots of key meetings held during the sprint rather than a complete record of every session. On non-meeting days, progress updates and task coordination were handled asynchronously by the team.

Use Pageless mode to see the full document.

NB: For Sprint goal & tasks refer to the project plan/backlog.